Flight Sharing Platform

Faza 0 — Setup i Tech Stack

Temeljna infrastruktura projekta

# Tech Stack

| Sloj | Tehnologija | Status | Obrazlozenje |
| --- | --- | --- | --- |
| Frontend | Next.js (App Router) | Setup | SSR za SEO, API Routes, Supabase integracija |
| Backend + DB | Supabase (PostgreSQL) | Setup | DB, Auth, Storage, Real-time u jednom servisu |
| Auth | Supabase Auth | Setup | Email/password za pocetak, Google/Apple later |
| Storage | Supabase Storage | Setup | RLS sigurnosni model identican kao za DB |
| Real-time | Supabase Real-time | Setup | Chat i notifikacije kroz PostgreSQL replication |
| Hosting | Vercel | Napomena | Koristit ce se, setup later |
| Placanje | Stripe (Checkout + SEPA) | Napomena | Koristit ce se, setup later |
| Email | Resend | Napomena | Setup kad se kupi domena |
| Karta | MapLibre + Maptiler | Setup | Open source, zamjenjiv ako zatreba |
| Verifikacija | Didit (KYC) | Setup | ID verifikacija, GDPR compliant, 500 free/mj, EU based (Barcelona) |
| Naziv aplikacije | TBD | Otvoreno | — |

# Zasto Next.js a ne React (Vite)?

| Kriterij | Next.js | React (Vite) |
| --- | --- | --- |
| SEO | Odlican (SSR/SSG) | Los (SPA) |
| Backend logika | Ugradena (API Routes, Server Actions) | Treba zasebni server |
| Supabase integracija | Sluzbena, izvrsna | Radi, ali kompleksnije |
| Stripe webhooks | Server Routes, sigurno | Treba zasebni server |
| Vercel deployment | Zero-config, nativan | Radi, ali nije optimalno |

Kljucni razlog: Letovi i airfield profili moraju biti indeksirani na Googleu. Putnik koji trazi "let Zagreb Istra" treba pronaci platformu kroz organsku pretragu. React SPA to ne moze, Next.js da.

# Setup koraci

## 1. Git i projekt struktura

- GitHub repozitorij kreiran (private)

- Branching strategija: main, develop, feature/*

- .gitignore postavljen

- README.md s uputama za lokalni setup

## 2. Next.js inicijalizacija

- npx create-next-app@latest s TypeScriptom, Tailwindom, App Routerom

- Folder struktura i path aliasi (@/components, @/lib itd.)

- ESLint i Prettier konfiguracija

## 3. Supabase projekt

- Kreirati novi Supabase projekt

- Pohraniti Project URL i API kljuceve

- Supabase Auth konfiguriran (email/password)

- Supabase MCP server spojen u Cursor

## 4. MapLibre + Maptiler

- Maptiler account i API kljuc

- Instalirati MapLibre GL JS

- Test prikaza karte u Next.js komponenti

## 5. Didit KYC setup

- Kreirati Didit account na didit.me

- Kreirati verifikacijski workflow u Business Console

- Pohraniti API kljuc (DIDIT_API_KEY)

- Test verifikacije na testnom dokumentu

## 6. Cursor setup

- Supabase MCP server spojen

- Kreirati .cursorrules file s projektnim konvencijama

## 7. Napomena — Setup later

- Vercel — deployment konfiguracija (kad projekt bude spreman za produkciju)

- Stripe — account, API kljucevi, webhook (Faza 2)

- Resend — account i domena verifikacija (kad se kupi domena)

# Environment varijable (referenca)

Cursor ce generirati .env.local. Ovo je samo referentni popis varijabli koje ce biti potrebne.

| Varijabla | Opis | Status |
| --- | --- | --- |
| NEXT_PUBLIC_SUPABASE_URL | Supabase projekt URL | Setup |
| NEXT_PUBLIC_SUPABASE_ANON_KEY | Supabase javni kljuc | Setup |
| SUPABASE_SERVICE_ROLE_KEY | Supabase server kljuc (samo server-side) | Setup |
| MAPTILER_API_KEY | MapLibre + Maptiler karta | Setup |
| DIDIT_API_KEY | Didit KYC verifikacija | Setup |
| STRIPE_SECRET_KEY | Stripe tajni kljuc (server-side) | Later |
| NEXT_PUBLIC_STRIPE_PUBLISHABLE_KEY | Stripe javni kljuc (client-side) | Later |
| STRIPE_WEBHOOK_SECRET | Verifikacija Stripe webhook poziva | Later |
| RESEND_API_KEY | Resend email servis | Later |

# Folder struktura

| Folder / File | Sadrzaj |
| --- | --- |
| /app | Next.js App Router stranice i layouti |
| /app/api | API Routes (Google Vision OCR, Stripe webhooks later) |
| /app/(auth) | Login, registracija, onboarding |
| /app/(dashboard) | Zasticene stranice (pilot, passenger, admin, operator) |
| /app/(public) | Javne stranice (letovi, airfieldi, landing) |
| /components | Dijeljene React komponente |
| /components/ui | Bazne UI komponente (button, input, modal...) |
| /components/map | MapLibre komponente |
| /lib | Utility funkcije i konfiguracije |
| /lib/supabase | Supabase klijent (server i client verzija) |
| /lib/stripe | Stripe priprema (setup later) |
| /lib/resend | Resend priprema (setup later) |
| /types | TypeScript tipovi (generirani iz Supabasea) |
| /hooks | Custom React hookovi |
| .cursorrules | Cursor AI konvencije za projekt |
| .env.local | Lokalne environment varijable (nije u gitu) |
| .gitignore | Definira sto se ne commita u Git |

# .gitignore

| Kategorija | Sto se ignorira | Zasto |
| --- | --- | --- |
| Environment | .env.local, .env*.local | API kljucevi i tajni podaci |
| Dependencies | /node_modules | Previse datoteka, regenerira se s npm install |
| Next.js build | /.next, /out | Build artifakti, ne trebaju u repozitoriju |
| Supabase | /supabase/.temp | Privremeni Supabase lokalni fajlovi |
| OS fajlovi | .DS_Store, Thumbs.db | MacOS i Windows sistemski fajlovi |
| IDE | .cursor, .vscode | Lokalne IDE postavke |
| Logs | *.log, npm-debug.log* | Log fajlovi |
| TypeScript | *.tsbuildinfo | TypeScript build cache |
| Vercel | .vercel | Lokalne Vercel postavke |

# Cursor Rules (.cursorrules)

Cursor rules file definira kako AI generira kod za ovaj projekt. Mora biti postavljeno prije prvog promptanja.

| Pravilo | Detalji |
| --- | --- |
| Tech stack | Next.js App Router, TypeScript strict, Tailwind, Supabase |
| Komponente | Server komponente po defaultu, "use client" samo kad treba |
| Supabase | Uvijek koristiti server klijent za osjetljive operacije |
| RLS | Sve DB operacije moraju postivati RLS politike |
| TypeScript | Koristiti generirane tipove iz Supabasea (/types/supabase.ts) |
| Stripe | Webhook logika iskljucivo na serveru, nikad na klijentu |
| Error handling | Svaka async operacija mora imati try/catch |
| Env varijable | NEXT_PUBLIC_ prefiks samo za klijentske varijable |
| Frontend dizajn | Vizualna referenca i inspiracija: lapa.ninja |

# Faza 0 — Checklist

| # | Zadatak | Status |
| --- | --- | --- |
| 1 | GitHub repozitorij kreiran (private) | [ ] |
| 2 | Next.js projekt inicijaliziran (TypeScript, Tailwind, App Router) | [ ] |
| 3 | Folder struktura postavljena | [ ] |
| 4 | ESLint i Prettier konfigurirani | [ ] |
| 5 | .gitignore postavljen | [ ] |
| 6 | Supabase projekt kreiran | [ ] |
| 7 | Supabase Auth konfiguriran (email/password) | [ ] |
| 8 | Supabase MCP spojen u Cursor | [ ] |
| 9 | .cursorrules file kreiran | [ ] |
| 10 | Didit account kreiran i workflow konfiguriran | [ ] |
| 11 | Didit test verifikacije na testnom dokumentu | [ ] |
| 12 | DIDIT_API_KEY pohranjen u .env.local | [ ] |
| 13 | Maptiler account i API kljuc | [ ] |
| 14 | MapLibre test u Next.js komponenti | [ ] |
| 15 | .env.local kreiran s potrebnim varijablama | [ ] |
| 16 | (Later) Vercel deployment konfiguriran | [ ] |
| 17 | (Later) Stripe setup | [ ] |
| 18 | (Later) Resend setup + domena | [ ] |

Flight Sharing Platform · Faza 0 · Setup i Tech Stack · Povjerljivo